# TEST SIGN-OFF DOCUMENT

## DemoBlaze Web Application – Software Testing Project

### 1. Project Information

| Field | Details |
| --- | --- |
| Project Name | DemoBlaze Web Application |
| Application URL | https://www.demoblaze.com/ |
| Testing Type | Functional Testing & UI Automation Testing |
| Automation Tool | Selenium WebDriver |
| Programming Language | Java |
| Test Framework | TestNG |
| Build Tool | Maven |
| Design Pattern | Page Object Model (POM) |
| Test Cases Designed | 275 |
| Test Cases Executed | 275 |
| Test Cases Passed | 248 |
| Test Cases Failed | 27 |
| Test cases Automated | 177 |

## 2. Modules Covered

The following modules were tested during the project:

- Home Page

- User Registration

- User Login/ Logout

- About Us

- Contact

- Product Category

- Product Details

- Shopping Cart

- Place Order / Checkout

## 3. Test Execution Summary

| Module | Total TC | Passed | Failed | Not Executed |
| --- | --- | --- | --- | --- |
| Home Page | 74 | 74 | 0 | 0 |
| User Registration | 14 | 14 | 0 | 0 |
| About Us | 33 | 33 | 0 | 0 |
| User Login | 32 | 27 | 5 | 0 |
| Contact | 26 | 16 | 10 | 0 |
| Product Category | 22 | 18 | 4 | 0 |
| Product Details | 14 | 14 | 0 | 0 |
| Shopping Cart / Place Order | 60 | 52 | 8 | 0 |
| Total | 275 | 248 | 27 | 0 |

### Overall Result

- Total Test Cases: 275

- Executed: 275

- Automated: 177

- Passed: 248

- Failed: 27

- Blocked: 0

- Defects Identified: 27

- Pass Percentage: 90.15%

- Fail Percentage: 9.85%

## 4. Defect Summary

A total of 27 defects were identified during testing.

| Severity | Number of Defects |
| --- | --- |
| Critical | 1 |
| Major | 15 |
| Minor | 11 |
| Total | 27 |

### Priority Summary

| Priority | Number |
| --- | --- |
| High | 13 |
| Medium | 3 |
| Low | 11 |
| Total | 27 |

The major defects were mainly related to login validation, contact form validation, product category functionality, cart behavior, and purchase/checkout validation.

# 5. Sign-Off Criteria

The testing activity is considered completed based on the following criteria:

- All planned test cases were reviewed.

- 275 test cases were designed.

- 275 test cases were executed manually.

- 177 test cases automated.

- 248 test cases passed.

- 27 test cases failed.

- 27 defects were identified and documented.

- Critical, Major and Minor defects were recorded separately.

- Test execution results and defects have been documented.

- Automation testing was performed using Selenium WebDriver, Java, TestNG, Maven and POM.

# 6. Outstanding Issues

The following issues remain open based on the current test execution:

- 1 Critical defect

- 15 Major defects

- 11 Minor defects

The failed test cases should be re-tested after the corresponding defects are fixed.

Note: Final production release approval should be given only after the Critical and Major defects are reviewed and appropriately resolved or formally accepted by the responsible stakeholders.

# 7. Testing Conclusion

The DemoBlaze application was tested across the major functional modules including Home Page, Registration, Login, Logout, About Us, Contact, Product Category, Product Details, Shopping Cart and Place Order.8

A total of 275 test cases were designed, 177 were executed automatically. 248 test cases passed and 27 failed, resulting in an overall pass percentage of 90.15%.

A total of 27 defects were identified and documented with their respective severity and priority.

The automation framework was implemented using Java, Selenium WebDriver, TestNG, Maven and Page Object Model (POM).

Based on the current results, the application has achieved 90.15% pass coverage, but the identified Critical and Major defects require attention before final production release.

# 8. Sign-Off

| Role | Name | Signature |
| --- | --- | --- |
| QA Engineer | Jeshma Veera Monteiro | __________ |
| QA Lead | __________ | __________ |
| Project Manager | __________ | __________ |

## Final Sign-Off Status

☐ Not Approved for Release